CNS HIAA

Airport KPI Dashboard

Security Hardening & Go-Live Guide

Microsoft Entra ID authentication • Role-Based Access Control

Document classification: Internal — Operations & IT Security

Version 1.0

# 1. Purpose & Scope

This document is the authoritative, step-by-step procedure for taking the CNS HIAA Airport KPI Dashboard from its current development configuration to a secured, publicly reachable production deployment protected by Microsoft Entra ID (Azure AD) and application role-based access control (RBAC).

It is written so that an IT administrator with Azure portal access — but no prior knowledge of the application internals — can complete every task in order. Each section states WHAT to do, WHERE to do it, and HOW to verify it worked before moving on.

### What this application is

- A Next.js (App Router, standalone output) portal presenting 21 operational KPI dashboards plus an Executive Summary, Reports, and a Notifications/alerts system.

- Source data is read server-side from SharePoint (Microsoft Graph) with a bundled local workbook fallback. The browser never receives SharePoint or Graph credentials.

- Identity is provided by Microsoft Entra ID using an interactive browser (MSAL) login. Authorization uses three hierarchical roles: viewer ⊆ manager ⊆ admin.

### Security model in one paragraph

The browser signs in with MSAL and obtains an access token scoped to this app's own Web API. That token is POSTed once to /api/auth/session, where the server cryptographically verifies it against Entra's published keys (signature, issuer, audience, expiry). On success the server mints its OWN short-lived, signed, httpOnly session cookie. Every page, API route, and server action then reads the already-verified identity from that cookie — the raw Entra token is never stored and is never exposed to client JavaScript.

# 2. Current Security Posture (What Is Already Done)

The following controls are already implemented in code. You do not need to build them — but you must CONFIGURE and VERIFY them as described later.

| Control | Status | Where |
| --- | --- | --- |
| Entra token verification (signature/issuer/audience/expiry) | Implemented | lib/auth/token.ts |
| Signed httpOnly session cookie (HS256, 8h TTL) | Implemented | lib/auth/session.ts |
| Page-level presence gate → redirect to /login | Implemented | proxy.ts |
| RBAC role hierarchy (viewer/manager/admin) | Implemented | lib/notifications/types.ts, rbac.ts |
| Server-action RBAC (e.g. run evaluation = manager) | Implemented | app/actions/notifications.ts |
| API route RBAC guard (401 vs 403) | Implemented | lib/auth/guard.ts |
| Source-workbook download requires sign-in | Implemented | app/api/kpi/[id]/xlsx/route.ts |
| Machine endpoints gated by shared secret | Implemented | revalidate, evaluate, diagnose routes |
| Baseline security response headers | Implemented | next.config.mjs |
| Fail-closed when auth misconfigured | Implemented | api/auth/session, api/notifications/evaluate |

The remaining work is configuration in the Azure portal, setting environment variables, switching the app into enforced (MSAL) mode, tightening the Content-Security-Policy from report-only to enforced, and completing the verification and sign-off steps.

# 3. Prerequisites

- An Azure subscription and permission to create an App Registration in the target Entra tenant (Application Administrator or Global Administrator).

- The production hostname the app will be served from over HTTPS (for example https://kpi.hiaa.ca). A valid TLS certificate must be in place before go-live.

- Access to set environment variables / application settings on the hosting platform (Azure App Service, Windows service, container, or reverse-proxied Node host).

- The SharePoint site URL and document path where the KPI workbooks live, and permission to grant an app registration read access to that site.

- A password manager or secrets vault (e.g. Azure Key Vault) to store generated secrets.

# 4. Step-by-Step: Microsoft Entra ID App Registration

This creates the identity the browser signs into. It is a PUBLIC client (no client secret is used for the interactive login).

### 4.1 Create the registration

- In the Azure portal go to Microsoft Entra ID → App registrations → New registration.

- Name it clearly, e.g. "HIAA KPI Dashboard".

- Supported account types: Accounts in this organizational directory only (single tenant).

- Redirect URI: select Single-page application (SPA) and enter your production login URL, e.g. https://kpi.hiaa.ca/login.

- Click Register. Copy the Application (client) ID and Directory (tenant) ID from the Overview page — you will need both.

### 4.2 Add all redirect URIs you use

Under Authentication → Single-page application, add every origin that will host the app so logins are not rejected:

- https://kpi.hiaa.ca/login  (production)

- http://localhost:3000/login  (local development, optional)

Enable "ID tokens" is NOT required for this app (we use an access token for our own API). Leave implicit grant checkboxes unchecked.

### 4.3 Expose an API (this is what makes the roles claim appear)

- Go to Expose an API → Add → set the Application ID URI to the default api://<client-id> (Save).

- Add a scope: Scope name = access_as_user; Who can consent = Admins and users; fill the consent display strings; State = Enabled; Add.

- The app requests the scope api://<client-id>/access_as_user. The resulting access token has an aud of your API and carries the assigned App Roles in its roles claim.

### 4.4 Define App Roles

Go to App roles → Create app role, and create these three (Allowed member types: Users/Groups):

| Display name | Value (exact) | Grants |
| --- | --- | --- |
| KPI Viewer | KPI.Viewer | View dashboards; manage own alert subscriptions. |
| KPI Manager | KPI.Manager | Viewer + run evaluations and acknowledge alerts. |
| KPI Administrator | KPI.Admin | Full access incl. assignment and audit review. |

### 4.5 Assign people to roles

- Go to Microsoft Entra ID → Enterprise applications → find "HIAA KPI Dashboard" → Users and groups.

- Add user/group → pick the person → select the App Role (Viewer / Manager / Administrator) → Assign.

- Strongly recommended: set Enterprise application → Properties → "Assignment required?" = Yes. This blocks anyone in the tenant who has not been explicitly assigned a role from signing in at all.

# 5. Step-by-Step: Environment Variables

Set these on the production host. Values prefixed NEXT_PUBLIC_ are compiled into the browser bundle and are NOT secret by design (MSAL is a public client). Everything else is server-only and must be treated as a secret.

### 5.1 Authentication — required to enforce login

| Variable | Secret? | Example / notes |
| --- | --- | --- |
|  | NEXT_PUBLIC_AUTH_MODE No | Set to msal to ENFORCE Entra login. Any other value = dev fallback. |
|  | NEXT_PUBLIC_AZURE_CLIENT_ID No | Application (client) ID from step 4.1. |
|  | NEXT_PUBLIC_AZURE_TENANT_ID No | Directory (tenant) ID from step 4.1. |
|  | NEXT_PUBLIC_AZURE_API_SCOPE No | api://<client-id>/access_as_user (optional; derived if unset). |
|  | NEXT_PUBLIC_AZURE_REDIRECT_URI No | https://kpi.hiaa.ca/login (optional; defaults to /login). |
|  | NEXT_PUBLIC_AZURE_POST_LOGOUT_URI No | Optional post-logout landing page. |
|  | AZURE_TENANT_ID No* | Server-side token issuer pin. Same tenant GUID. |
|  | AZURE_CLIENT_ID No* | Server-side audience check. Same client ID. |
|  | AZURE_API_AUDIENCE No | Override only if using a custom Application ID URI. |
|  | SESSION_SECRET YES | Min 16 chars; use 32+ random bytes. Signs the session cookie. |

*AZURE_TENANT_ID / AZURE_CLIENT_ID are not sensitive, but they MUST be present server-side or token verification fails closed (the app refuses logins rather than trusting an unverified token).

### 5.2 SharePoint / Microsoft Graph — server-only secrets

| Variable | Secret? | Notes |
| --- | --- | --- |
|  | SHAREPOINT_TENANT_ID No | Tenant for the Graph app registration. |
|  | SHAREPOINT_CLIENT_ID No | App registration used for Graph (can be separate from login app). |
|  | SHAREPOINT_CLIENT_SECRET YES | Client secret / certificate for Graph. Store in Key Vault. |
|  | SHAREPOINT_SITE_URL No | e.g. https://contoso.sharepoint.com/sites/HIAA-KPIs. |
|  | SHAREPOINT_BASE_PATH No | Document library path prefix to the workbooks. |
|  | SHAREPOINT_FILE_TEMPLATE No | File naming template, e.g. {kpi}.xlsx. |
|  | SHAREPOINT_TIMEOUT_MS / _MAX_RETRIES No | Optional resiliency tuning. |

### 5.3 Machine endpoint secrets & data

| Variable | Secret? | Protects |
| --- | --- | --- |
|  | SESSION_SECRET YES | Session cookie signing (repeated here as critical). |
|  | REVALIDATE_SECRET YES | /api/revalidate cache refresh + /api/sharepoint/diagnose. |
|  | NOTIFICATIONS_CRON_SECRET YES | /api/notifications/evaluate scheduled run. |
|  | DATABASE_URL YES | Postgres connection string (notifications/audit store). |

### 5.4 Generate strong secrets

On any machine with OpenSSL (or Git Bash on Windows):

openssl rand -base64 48

Generate a distinct value for each of SESSION_SECRET, REVALIDATE_SECRET, and NOTIFICATIONS_CRON_SECRET. Never reuse one secret for two purposes, and never commit them to source control.

# 6. Step-by-Step: Switch the App Into Enforced (MSAL) Mode

- Confirm all of section 5.1 is set, especially NEXT_PUBLIC_AUTH_MODE=msal, plus a strong SESSION_SECRET.

- Redeploy / restart the app so the NEXT_PUBLIC_ values are compiled into the bundle (these are build-time on the client).

- Load the site in a private browser window. You should be redirected to /login and see "Sign in with Microsoft".

- Sign in with an assigned account. You should land back on the intended page; your name and role appear in the header.

- Sign in with an unassigned account (if "Assignment required" = Yes) — Entra should refuse access.

# 7. API Route Protection Reference

Every route enforces its own auth (the page proxy deliberately does not guard /api). Use this table to verify each endpoint behaves as expected.

| Route | Method | Who may call it |
| --- | --- | --- |
|  | /api/auth/session POST/DELETE | Anyone with a valid Entra token (POST) to establish a session; DELETE logs out. |
|  | /api/kpi/[id]/xlsx GET | Any signed-in user (viewer+). Anonymous = 401. |
|  | /api/sharepoint/diagnose GET | Admin session OR REVALIDATE_SECRET. Else 401. |
|  | /api/revalidate GET/POST | Caller with REVALIDATE_SECRET (header or query). Else 401/503. |
|  | /api/notifications/evaluate POST | Caller with Bearer NOTIFICATIONS_CRON_SECRET. Else 401/503. |
|  | /api/health GET | Public liveness probe (no sensitive data). |

# 8. Step-by-Step: Security Response Headers & CSP

Baseline headers are already emitted from next.config.mjs and apply to every response on the deployed app (the preview environment strips framing/CSP so it can render in an iframe — production is unaffected).

### 8.1 Headers already set

| Header | Value | Purpose |
| --- | --- | --- |
| Strict-Transport-Security | max-age=63072000; includeSubDomains | Force HTTPS for 2 years. |
| X-Content-Type-Options | nosniff | Block MIME sniffing. |
| X-Frame-Options | SAMEORIGIN | Prevent clickjacking / foreign framing. |
| Referrer-Policy | strict-origin-when-cross-origin | Limit referrer leakage. |
| Permissions-Policy | camera=(), microphone=(), geolocation=() | Disable unused device APIs. |
| Content-Security-Policy-Report-Only | (starter policy) | Currently REPORTS violations only. |

### 8.2 Turn CSP from report-only into enforced

The CSP ships in report-only mode so a too-tight rule cannot break the live site on day one. Report-only protects nothing until enforced, so complete this once the app is stable:

- Deploy to production and exercise every page (all 21 KPIs, Executive Summary, Reports, Notifications) in a browser with the console open.

- Note any CSP violation messages. Expect some from Next.js inline hydration scripts and Recharts inline styles — these are already allowed via 'unsafe-inline'.

- In next.config.mjs, rename the header key from Content-Security-Policy-Report-Only to Content-Security-Policy to ENFORCE it.

- Redeploy and re-test. If a legitimate resource is blocked, add its origin to the matching directive (e.g. connect-src) rather than loosening default-src.

# 9. SharePoint / Microsoft Graph Least Privilege

- Use application permissions scoped as narrowly as possible. Prefer Sites.Selected and grant the app access to ONLY the specific KPI site, rather than tenant-wide Sites.Read.All.

- Store SHAREPOINT_CLIENT_SECRET in Azure Key Vault (or the platform secret store), not in plaintext app settings where feasible. Prefer a certificate credential over a shared secret if your host supports it.

- Set a calendar reminder to rotate the Graph client secret before its expiry; a lapsed secret silently drops the app to local fallback data.

- Confirm the Graph credential is never sent to the browser: it is only read in server-only modules (lib/sharepoint/*), and the /api/kpi/[id]/xlsx route now requires a signed-in user.

# 10. Database, Transport & Network

### 10.1 Database

- Use a dedicated least-privilege database user for DATABASE_URL — it needs DML on the app tables, not superuser.

- Require TLS on the Postgres connection. If using Entra/Azure Postgres, the AZURE_PG_USE_ENTRA / AZURE_PG_SSL_CA settings support managed-identity + CA-pinned TLS; avoid AZURE_PG_SSL_NO_VERIFY in production.

- All database access uses parameterized queries via Drizzle ORM — do not introduce string-concatenated SQL.

### 10.2 Transport / TLS

- Terminate TLS at the load balancer / reverse proxy with a valid certificate for the production hostname. HSTS is already sent, so HTTPS becomes mandatory for clients after first visit.

- Redirect all HTTP traffic to HTTPS at the proxy layer.

### 10.3 Rate limiting & WAF (recommended follow-ups)

- Put the app behind a WAF / reverse proxy (Azure Front Door, App Gateway, or Nginx) and rate-limit /api/auth/session and /api/revalidate to blunt brute-force and abuse.

- Restrict machine endpoints (/api/revalidate, /api/notifications/evaluate) to known source IPs where possible, in addition to their shared-secret checks.

# 11. Deployment Hardening

- The app builds to a self-contained server (output: "standalone"). Run it as a non-root service account with only the file permissions it needs.

- If hosting on Azure App Service, do NOT also enable App Service Authentication (Easy Auth) — this app performs its own MSAL + session handling, and two gates would conflict. Pick one; this guide assumes the app's own MSAL.

- Serve over HTTPS only; disable directory listing at the proxy; do not expose the Kudu/SCM console publicly.

- Set NODE_ENV=production. This, combined with an unset REVALIDATE_SECRET check, keeps the diagnose endpoint closed by default in production.

- Keep dependencies patched: run a dependency audit before each release and subscribe to advisories for Next.js and MSAL.

# 12. Verification & Acceptance Tests

Run these against the PRODUCTION URL after enabling MSAL mode. Replace https://kpi.hiaa.ca with your host. These prove the controls actually work — do not sign off without them.

### 12.1 Unauthenticated access is blocked

curl -i https://kpi.hiaa.ca/api/kpi/kpi-01/xlsx

Expected: HTTP 401 with {"error":"Authentication required."}. A 200 with file bytes is a FAIL.

curl -i https://kpi.hiaa.ca/            # a protected page

Expected: a redirect (307/302) to /login.

### 12.2 Machine endpoints reject a missing/wrong secret

curl -i -X POST https://kpi.hiaa.ca/api/revalidate

Expected: 401 Unauthorized (or 503 if the secret is not configured).

curl -i -X POST https://kpi.hiaa.ca/api/notifications/evaluate

Expected: 401 Unauthorized (or 503 if NOTIFICATIONS_CRON_SECRET is unset).

### 12.3 Role enforcement (signed in)

- Sign in as a Viewer: you can see all dashboards and download workbooks, but the "Run evaluation now" action is refused (403).

- Sign in as a Manager: "Run evaluation now" succeeds; admin-only assignment/audit actions are refused.

- Sign in as an Administrator: all actions succeed.

### 12.4 Session integrity

- Inspect the hiaa_session cookie in dev tools: it must be HttpOnly, Secure, SameSite=Lax. It must NOT be readable from document.cookie in the console.

- Tamper with the cookie value by one character and reload — you must be redirected to /login (signature verification rejects it).

### 12.5 Headers

curl -sI https://kpi.hiaa.ca | grep -iE 'strict-transport|x-frame|x-content|referrer|permissions|content-security'

Expected: all baseline headers present; once enforced, Content-Security-Policy (not -Report-Only).

# 13. Go-Live Sign-Off Checklist

Check every box before exposing the application publicly.

☐  Entra App Registration created; SPA redirect URIs include the production /login.

☐  "Expose an API" scope access_as_user added; App Roles Viewer/Manager/Admin created.

☐  Users assigned to roles; "Assignment required?" set to Yes.

☐  NEXT_PUBLIC_AUTH_MODE=msal set and the app redeployed.

☐  AZURE_TENANT_ID and AZURE_CLIENT_ID set server-side (token verification live).

☐  SESSION_SECRET, REVALIDATE_SECRET, NOTIFICATIONS_CRON_SECRET generated (distinct, 32+ bytes) and stored in a vault.

☐  No DEV_IDENTITY_* / NOTIFY_DEV_USER_* variables set in production.

☐  SharePoint/Graph configured with least-privilege (Sites.Selected) and secret in Key Vault.

☐  DATABASE_URL uses a least-privilege user over TLS.

☐  TLS certificate valid for the production hostname; HTTP → HTTPS redirect in place.

☐  CSP moved from report-only to enforced after clean testing.

☐  App Service Easy Auth disabled (app uses its own MSAL).

☐  All section 12 verification tests pass (401/redirect/403/headers/cookie).

☐  Rate limiting / WAF configured for auth and machine endpoints.

☐  Secret rotation reminders scheduled; dependency audit clean.

# 14. Ongoing Operations

- Rotate SESSION_SECRET periodically (this invalidates all sessions — users simply re-login). Rotate machine secrets on a schedule and on any suspected exposure.

- Review Entra role assignments quarterly; remove people who have changed roles or left.

- Review the in-app audit log (admin) for privileged actions; investigate anomalies.

- Patch Next.js, MSAL, and other dependencies promptly; re-run the section 12 tests after any auth-related change.

- Re-run /api/sharepoint/diagnose (as admin) after any SharePoint permission or path change to confirm live data is still flowing.

End of document.